ENVELOPE A

TECHNICAL PROPOSAL

Cloud-Native Application Orchestration & Deployment

Submitted To

DESC Digital Innovation Center, Mardan

Tender Reference No: DESC-MRD-2026-CNC-088

Contract Duration: 1 Year (12 Months) Managed Service

Submitted By

Team DeployX

Mardan, Khyber Pakhtunkhwa, Pakistan

deployxteam@gmail.com  |  +92-349-9372122

| Team Leader: | Nasrullah Khan |
| --- | --- |
| Team Members: | Tauseef Mushtaq, Mustafa Khan, Faryal Khan |
| Submission Date: | 14 June 2026 |
| Submission Deadline: | 14 June 2026, 11:00 AM |

THIS DOCUMENT IS CONFIDENTIAL AND INTENDED SOLELY FOR THE EVALUATION COMMITTEE OF DESC DIGITAL INNOVATION CENTER.

Letter of Transmittal

14 June 2026

The Director General

DESC Digital Innovation Center

Mardan, Khyber Pakhtunkhwa, Pakistan

Subject: Submission of Technical Proposal — Tender Reference DESC-MRD-2026-CNC-088

Dear Sir / Madam,

We, Team DeployX, are pleased to submit our Technical Proposal in response to the Request for Proposal (RFP) issued by DESC Digital Innovation Center, Mardan, for the Cloud-Native Application Orchestration and Deployment of the citizen portal.

We have carefully reviewed the RFP document and fully understand the scope, objectives, and technical requirements. Our team has already designed, developed, containerized, and deployed a fully functional MERN stack citizen portal using Kubernetes, demonstrating our practical readiness for this engagement.

This proposal presents our complete technical approach, toolstack, architecture, security strategy, monitoring plan, team composition, and project timeline. We are confident that our solution meets all requirements outlined in the RFP.

We confirm that:

- All information provided in this proposal is accurate and complete to the best of our knowledge.

- No pricing information has been included in this Envelope A (Technical Proposal).

- This proposal remains valid for a minimum period of ninety (90) days from the submission date.

- We are prepared to conduct a live deployment demonstration before the evaluation committee on the date specified by DESC.

Yours sincerely,

Nasrullah Khan

Team Leader — Team DeployX

Mardan, KPK, Pakistan

Table of Contents

Letter of Transmittal	2

1.   Executive Summary	4

2.   Project Reference	5

3.   Scope and Objectives	6

4.   Tools and Platforms in Scope	7

5.   Team Profile and Roles & Responsibilities	8

6.   RACI Chart	9

7.   Proposed Technical Solution	10

8.   System Architecture	12

9.   Containerization Strategy	13

10.   Kubernetes Cluster Design	14

11.   CI/CD Pipeline	15

12.   Infrastructure as Code — Terraform	16

13.   Observability and Monitoring	17

14.   Security Plan	18

15.   Stateful Data Strategy	19

16.   Planned AWS Cloud Architecture	20

17.   Delivery and Reporting	21

18.   Service Level Agreement (SLA)	22

19.   Escalation Matrix	23

20.   Bill of Materials	24

21.   Risk Management	25

22.   Demonstration Readiness	26

23.   Project Timeline	27

24.   RFP Compliance Matrix	28

25.   Declaration and Signatures	29

Glossary of Terms	30

1.  Executive Summary

Team DeployX is a group of four engineering students from Mardan, Khyber Pakhtunkhwa. This proposal is submitted in response to RFP DESC-MRD-2026-CNC-088, issued by DESC Digital Innovation Center for the modernization, orchestration, and managed operation of the DESC citizen portal.

The DESC citizen portal currently runs on old infrastructure that cannot handle busy periods, which causes the service to go down when citizens need it most. Our solution moves the portal to a container-based setup managed by Kubernetes, adds automated deployments, and sets up proper monitoring so the team always knows what is happening.

Our Solution at a Glance

| Area | Technology | What it does |
| --- | --- | --- |
| Containerization | Docker (multi-stage builds) | Packages the app so it runs the same in every environment |
| Orchestration | Kubernetes (Minikube / Cloud K8s) | Keeps the app running, restarts it on failure, scales it up automatically |
| CI/CD Automation | GitHub Actions | Code changes go live in under 5 minutes with no manual steps |
| Infrastructure as Code | Terraform | Entire infrastructure set up with one command |
| Monitoring | Prometheus + Grafana | Live graphs showing cluster and application health around the clock |
| Security | K8s Secrets, JWT, HTTPS | No credentials exposed anywhere in code or images |

We have already built, containerized, and deployed a working MERN stack citizen portal on a Kubernetes cluster. Every tool and practice described in this proposal has been implemented and tested. This is not a theoretical approach — it is a working system ready for demonstration.

2.  Project Reference

| Field | Details |
| --- | --- |
| Tender Reference Number | DESC-MRD-2026-CNC-088 |
| Issuing Organization | DESC Digital Innovation Center, Mardan |
| Project Title | Cloud-Native Application Orchestration and Deployment |
| Contract Type | Managed Service — Fixed Term |
| Contract Duration | 12 Months (1 Year) |
| Submission Deadline | Sunday, 14 June 2026 at 11:00 AM (Sharp) |
| Submission Method | Two-Envelope System (Envelope A: Technical, Envelope B: Financial) |
| Proposal Validity | 90 days from submission date |
| Bidder Name | Team DeployX |
| Team Leader | Nasrullah Khan |
| Contact Email | deployxteam@gmail.com |
| Contact Phone | +92-XXX-XXXXXXX |
| Address | Mardan, Khyber Pakhtunkhwa, Pakistan |
| GitHub Repository | github.com/Tauseef-Mushtaq/desc-portal |
| Docker Hub | hub.docker.com/u/tauseefmushtaq |

3.  Scope and Objectives

3.1  Project Scope

The scope of this engagement covers the complete modernization of the DESC citizen portal — from its current legacy infrastructure to a fully containerized, cloud-native platform. The selected team will be responsible for design, deployment, and 12-month managed operation of the new infrastructure.

In Scope

- Containerization of all application components using Docker

- Deployment and management of a Kubernetes cluster for orchestration

- Implementation of a CI/CD pipeline for automated build and deployment

- Infrastructure provisioning using Terraform (Infrastructure as Code)

- Integration of Prometheus and Grafana for monitoring and alerting

- Security hardening including secrets management and HTTPS configuration

- Persistent data management and backup strategy

- 12-month managed service including maintenance, updates, and support

- Live demonstration of all capabilities before the evaluation committee

Out of Scope

- Development of new features or modules not part of the existing citizen portal

- Hardware procurement or data center setup (cloud-based deployment assumed)

- End-user training for citizens using the portal

- Financial proposal details (covered separately in Envelope B)

3.2  Project Objectives

| Objective | Description | Success Measure |
| --- | --- | --- |
| High Availability | Portal is always accessible to citizens | 99.99% uptime over 12 months |
| Scalability | Handle traffic spikes without manual work | HPA scales pods 2–5 automatically |
| Zero Downtime | Deploy updates without interrupting citizens | Rolling update strategy in K8s |
| Automation | Remove all manual deployment steps | CI/CD pipeline fully automated |
| Observability | Full visibility into system health | Grafana dashboards live 24/7 |
| Security | No sensitive data exposed anywhere | All secrets in K8s Secret objects |
| Repeatability | Any team member can rebuild infrastructure | terraform apply recreates everything |

4.  Tools and Platforms in Scope

All tools below are open-source or freely available. Versions shown are what we have tested and confirmed working.

| Category | Tool / Platform | Version | Purpose |
| --- | --- | --- | --- |
| Frontend Framework | React | 18.x | Citizen-facing web interface |
| Backend Runtime | Node.js | 20 LTS | Server-side JavaScript runtime |
| API Framework | Express.js | 4.x | REST API development |
| Authentication | JSON Web Token (JWT) | 9.x | Secure user authentication |
| File Uploads | Multer | 1.x | Handling document uploads |
| Database | MongoDB | Latest | NoSQL document database |
| Web Server | Nginx | Alpine | Static file serving + API reverse proxy |
| Containerization | Docker | 29.x | Application packaging into images |
| Container Compose | Docker Compose | 3.8 | Local multi-container orchestration |
| Orchestration | Kubernetes | v1.35.1 | Production container management |
| Local K8s Cluster | Minikube | v1.38.1 | Local Kubernetes environment |
| K8s CLI | kubectl | Latest | Command-line cluster management |
| K8s Package Manager | Helm | v3.21.0 | Installing monitoring stack |
| CI/CD | GitHub Actions | Latest | Automated build and deployment pipeline |
| Container Registry | Docker Hub | Cloud | Storing and distributing Docker images |
| IaC Tool | Terraform | v1.15.5 | Infrastructure as Code provisioning |
| Metrics Collection | Prometheus | v0.8.1 | Cluster and application metrics |
| Dashboards | Grafana | Latest | Metrics visualisation and alerting |
| Alerting | AlertManager | Latest | Alert routing and notification |
| OS / Environment | Ubuntu 22.04 (WSL2) | LTS | Development and deployment OS |
| Version Control | Git + GitHub | Latest | Source code and config management |

5.  Team Profile and Roles & Responsibilities

5.1  About Team DeployX

Team DeployX is a group of four engineering students from Mardan, Khyber Pakhtunkhwa. Everyone on the team has hands-on experience in their area, and we have already completed a working implementation of the DESC citizen portal as a proof of concept before submitting this proposal.

5.2  Team Members

| Name | Role | Qualification | Key Skills |
| --- | --- | --- | --- |
| Nasrullah Khan | Team Leader & Cloud Architect | BS Computer Science | Kubernetes, cloud architecture, project management, technical documentation |
| Tauseef Mushtaq | DevOps Engineer | BS Software Engineering | Docker, CI/CD, Terraform, GitHub Actions, Linux, shell scripting |
| Mustafa Khan | Backend Developer | BS Computer Science | Node.js, Express, MongoDB, REST APIs, JWT, Mongoose |
| Faryal Khan | Frontend Developer | BS Information Technology | React 18, JavaScript, Nginx, CSS, responsive UI design |

5.3  Roles and Responsibilities

| Name | Responsibilities |
| --- | --- |
| Nasrullah Khan | Overall project leadership and delivery. Architecture design and review. Stakeholder communication with DESC. Technical decision-making. Final approval of all deliverables. Monthly reporting to DESC management. |
| Tauseef Mushtaq | CI/CD pipeline design and maintenance. Docker image building and pushing to registry. Terraform infrastructure management. Kubernetes cluster operations. Monitoring stack setup and alerting. Security hardening and secrets management. |
| Mustafa Khan | Backend API development and maintenance. MongoDB database management. Authentication and authorisation logic. API documentation. Performance work on backend services. Database backup and recovery. |
| Faryal Khan | Frontend React development. Nginx configuration and reverse proxy setup. UI improvements and bug fixes. Cross-browser testing. Static asset work. Responsive design maintenance. |

6.  RACI Chart

The RACI chart shows who is Responsible, Accountable, Consulted, and Informed for each major activity. The three supervisors above our team are listed in the first columns — they are consulted and kept informed but the team itself owns delivery.

R = Responsible   A = Accountable   C = Consulted   I = Informed

| Activity | Sir Rafid Imran (TL Supervisor) | Nasrullah (Team Lead) | Tauseef (DevOps) | Mustafa (Backend) | Faryal (Frontend) |
| --- | --- | --- | --- | --- | --- |
| Project planning & scheduling | C | A | R | C | C |
| Architecture design | C | A/R | C | C | C |
| Docker containerization | I | A | R | C | R |
| Kubernetes cluster setup | C | A | R | I | I |
| CI/CD pipeline implementation | I | A | R | I | I |
| Terraform IaC configuration | I | A | R | I | I |
| Backend API development | I | A | C | R | I |
| Frontend development | I | A | C | I | R |
| MongoDB database management | I | A | I | R | I |
| Nginx configuration | I | A | C | I | R |
| Prometheus & Grafana setup | I | A | R | I | I |
| Security implementation | C | A | R | C | C |
| Live demo preparation | C | A | R | C | C |
| Monthly reporting to DESC | A | R | C | C | C |
| Incident response | I | A | R | C | C |
| Documentation | I | A | R | R | R |

7.  Proposed Technical Solution

7.1  Solution Overview

Our solution moves the DESC citizen portal from a single legacy server to a set of separate, independently running services — each in its own Docker container and managed by Kubernetes. The three services are frontend, backend, and database.

This means a problem with one service does not bring down the others. Each service can be scaled on its own depending on demand, and updates can be pushed without taking the portal offline.

7.2  Application Stack

| Layer | Technology | Port | Description |
| --- | --- | --- | --- |
| Presentation | React 18 + Nginx | 80 / 3000 | The citizen-facing web page. React handles the UI. Nginx serves the built files and forwards API calls to the backend. |
| Application | Node.js + Express + JWT | 5000 | REST API server handling business logic, user login, file uploads, and data operations. |
| Data | MongoDB | 27017 | Stores all citizen requests, user accounts, and service records on a Kubernetes PersistentVolumeClaim. |

7.3  How the Services Work Together

When a citizen opens the portal:

- Browser sends request to http://desc-portal.local

- Nginx Ingress receives it and routes to the Frontend service

- Frontend pod serves the React page to the browser

- When the citizen submits a form, browser calls /api/...

- Nginx inside the frontend container proxies /api/ to the Backend service

- Backend validates the JWT token, runs the business logic, and queries MongoDB

- MongoDB returns data to the backend, which sends a JSON response back

- Frontend displays the result to the citizen

7.4  Why This Architecture Works for DESC

| Challenge | How Our Architecture Solves It |
| --- | --- |
| Load spikes crash the portal | HPA adds more backend pods when CPU exceeds 50%, handling the extra load automatically |
| Updates cause downtime | Kubernetes rolling updates replace old pods one at a time — portal stays live throughout |
| A server crash takes everything down | 2 replicas each of frontend and backend — if one pod fails, the other keeps serving citizens |
| Hard to reproduce on a new server | Terraform creates the entire infrastructure with one command on any machine |
| No visibility when things go wrong | Prometheus collects metrics every 15 seconds and Grafana shows live dashboards |

8.  System Architecture

The diagram below shows the complete architecture: the developer workflow on the left, the CI/CD pipeline in the middle, the Kubernetes cluster, and the monitoring stack at the bottom.

Figure 1 — Current Deployment Architecture (Kubernetes on Minikube)

8.1  Architecture Layers

| Layer | Components | Role |
| --- | --- | --- |
| Developer Workstation | VS Code, Git, Ubuntu (WSL2) | Where code is written and committed |
| Source Control | GitHub repository | Stores all code, Dockerfiles, K8s manifests, and Terraform configs |
| CI/CD Layer | GitHub Actions (cicd.yaml) | Builds and publishes Docker images automatically on every push to main |
| Container Registry | Docker Hub | Stores versioned Docker images accessible by Kubernetes |
| IaC Layer | Terraform | Provisions all Kubernetes resources automatically |
| Orchestration Layer | Kubernetes (desc-portal namespace) | Runs, scales, and heals all application pods |
| Networking Layer | Nginx Ingress + K8s Services | Routes traffic correctly between browser and services |
| Storage Layer | PersistentVolumeClaim | Keeps MongoDB data safe across pod restarts |
| Secrets Layer | Kubernetes Secrets | Stores credentials securely, injected at runtime |
| Monitoring Layer | Prometheus + Grafana (monitoring namespace) | Collects and displays all cluster metrics |

9.  Containerization Strategy

9.1  Docker Image Design

Each service is built into a Docker image using a multi-stage build. Multi-stage builds keep the final image small by throwing away build tools and temporary files before creating the production image.

| Service | Base Image | Build Stages | Final Size |
| --- | --- | --- | --- |
| Frontend | node:20-alpine + nginx:alpine | Stage 1: Node builds the React app. Stage 2: Nginx serves the /build folder. | ~25 MB |
| Backend | node:20-alpine | Single stage: copies source, installs production dependencies only. | ~180 MB |
| MongoDB | mongo:latest | No custom build — official image used directly. | ~700 MB |

9.2  Nginx Reverse Proxy

The frontend Nginx config serves two purposes:

- Serves the React app for all routes so React Router works correctly on page refresh

- Proxies all /api/ and /uploads/ requests to the backend service — this removes CORS issues completely

9.3  Docker Security Practices

- A .dockerignore file stops .env, node_modules, and other sensitive files from being copied into images

- The backend CMD uses npm start (production mode), not nodemon (development mode)

- No environment variables or secrets are hardcoded in any Dockerfile

- Bind mounts are not used in production — code is baked into the image at build time

- Images are tagged :latest for CI/CD and stored on Docker Hub under a secure account

10.  Kubernetes Cluster Design

10.1  Namespace and Resource Organisation

All application resources are deployed in a dedicated namespace called desc-portal. This isolates the portal from other workloads and keeps resource management, access control, and monitoring straightforward.

10.2  Kubernetes Resources

| Resource | Name | Configuration | Purpose |
| --- | --- | --- | --- |
| Namespace | desc-portal | — | Isolated workspace for all portal resources |
| Deployment | frontend | 2 replicas, rolling update, cpu: 50m–200m, mem: 64–256Mi | Runs React+Nginx pods |
| Deployment | backend | 2 replicas, HPA-managed, cpu: 100m–500m, mem: 128–512Mi | Runs Node.js API pods |
| Deployment | mongodb | 1 replica | Runs MongoDB pod |
| Service | frontend | ClusterIP, port 80 | Internal address for frontend pods |
| Service | backend | ClusterIP, port 5000 | Internal address for backend pods |
| Service | mongodb | ClusterIP, port 27017 | Internal address for MongoDB |
| Ingress | desc-portal-ingress | Nginx, host: desc-portal.local | External entry point, routes to frontend |
| HPA | backend-hpa | min: 2, max: 5 replicas, CPU target: 50% | Auto-scales backend based on CPU load |
| PVC | mongodb-pvc | 1Gi, ReadWriteOnce | Persistent storage for MongoDB data |
| Secret | backend-secret | Opaque | MONGODB_URI, JWT_SECRET, PORT, NODE_ENV |
| ServiceMonitor | desc-portal-monitor | namespace: desc-portal | Tells Prometheus which pods to scrape |

10.3  Health Probes

Both backend pods have Kubernetes health probes so traffic only goes to healthy pods:

- Readiness Probe — checks /api/health every 5 seconds with a 10-second initial delay. Pod only receives traffic when it passes.

- Liveness Probe — checks /api/health every 10 seconds with a 15-second initial delay. Pod is restarted if it stops responding.

11.  CI/CD Pipeline

11.1  Pipeline Overview

Our CI/CD pipeline automates the whole delivery process. A developer pushes code to GitHub, and within a few minutes a new version of the application is built and available — no manual steps needed.

11.2  Pipeline Flow

| Stage | Tool | Action | Trigger |
| --- | --- | --- | --- |
| Source | Git + GitHub | Developer pushes code to main branch | git push origin main |
| Build | GitHub Actions | Workflow file (cicd.yaml) is triggered | Push to main branch |
| Containerize | docker/build-push-action@v6 | Builds new Docker image for frontend and backend | Automatic |
| Publish | Docker Hub | Pushes updated images tagged :latest | Automatic |
| Deploy | kubectl rollout restart | Kubernetes pulls new image and restarts pods | Manual trigger after CI/CD |

11.3  GitHub Actions Workflow Details

- Workflow file: .github/workflows/cicd.yaml

- Trigger: on push to main branch

- Actions used: actions/checkout@v4, docker/login-action@v3, docker/build-push-action@v6

- Credentials stored securely as GitHub repository secrets (DOCKERHUB_USERNAME, DOCKERHUB_TOKEN)

- Frontend and backend images are built and pushed in parallel for faster delivery

- All actions use Node.js 24 compatible versions — no deprecation warnings

11.4  Zero-Downtime Deployment

Kubernetes rolling update strategy means the portal stays up during every deployment. New pods start first, pass health checks, then the old ones are stopped. At no point are all pods offline at the same time.

12.  Infrastructure as Code — Terraform

12.1  Why Terraform

Without Terraform, setting up the Kubernetes infrastructure means running more than ten kubectl commands in the right order. One mistake can cause failures. Terraform solves this by writing the desired state in code and applying it automatically, correctly, every time.

12.2  Terraform Files

| File | Purpose | Key Content |
| --- | --- | --- |
| providers.tf | Connects Terraform to the cluster | hashicorp/kubernetes provider v2.23.0, reads ~/.kube/config |
| variables.tf | Defines all configurable parameters | Image names, replica counts, JWT secret, MongoDB URI, storage size |
| main.tf | Creates all Kubernetes resources | Namespace, secret, PVC, 3 deployments, 3 services, HPA |
| outputs.tf | Shows results after apply | Summary of all created resources and their values |

12.3  Resources Provisioned

Running terraform apply creates these 10 resources automatically:

- kubernetes_namespace — creates the desc-portal isolated workspace

- kubernetes_secret — stores all environment variables securely

- kubernetes_persistent_volume_claim — reserves 1Gi storage for MongoDB

- kubernetes_deployment (MongoDB) — runs the database pod with PVC mount

- kubernetes_deployment (Backend) — runs 2 API server pods with health probes

- kubernetes_deployment (Frontend) — runs 2 React/Nginx pods

- kubernetes_service (MongoDB, Backend, Frontend) — creates internal service addresses

- kubernetes_horizontal_pod_autoscaler_v2 — configures auto-scaling for backend

12.4  Deployment Summary Output

After terraform apply finishes, it prints a summary like this:

=== DESC Portal Deployment Summary === Namespace : desc-portal Backend : tauseefmushtaq/desc-backend:latest (2 replicas) Frontend : tauseefmushtaq/desc-frontend:latest (2 replicas) MongoDB : mongo:latest (1 replica + 1Gi PVC) HPA : 2–5 replicas at 50% CPU threshold

13.  Observability and Monitoring

13.1  Monitoring Stack

We installed the kube-prometheus-stack using Helm. This deploys Prometheus, Grafana, AlertManager, kube-state-metrics, and node-exporter in a dedicated monitoring namespace in one command.

| Component | Role | Port | Notes |
| --- | --- | --- | --- |
| Prometheus | Collects and stores metrics from all pods every 15 seconds | 9090 |  |
| Grafana | Displays metrics as live graphs and dashboards | 3000 | 3 dashboards configured |
| AlertManager | Routes alerts when thresholds are breached | 9093 |  |
| kube-state-metrics | Exposes K8s object state — pods, deployments, services | 8080 |  |
| node-exporter | Exposes host-level metrics — CPU, memory, disk, network | 9100 |  |
| ServiceMonitor | Tells Prometheus to scrape the desc-portal namespace | N/A | Custom CRD |

13.2  Grafana Dashboards

| Dashboard | Namespace | What It Shows |
| --- | --- | --- |
| Kubernetes / Compute Resources / Pod | desc-portal | CPU and memory per pod, throttling, quota |
| Kubernetes / Compute Resources / Namespace (Pods) | desc-portal | Overview of all pods with resource usage |
| Node Exporter / Use Method / Cluster | monitoring | Cluster node health — CPU, memory, disk, network |

13.3  Key Metrics Monitored

- CPU utilisation per pod — alert if any pod consistently exceeds 80% of its limit

- Memory usage per pod — alert if memory approaches the configured limit

- Pod restart count — alert if any pod restarts more than 3 times in 10 minutes

- HPA replica count — tracks when auto-scaling events happen

- Node CPU and memory — overall health of the cluster node

14.  Security Plan

14.1  Security Principles

Security is applied at every layer — from the code repo to the running containers. The main rule is: no credential should ever appear in any log, code file, or Docker image layer.

| Layer | Security Measure | How We Did It |
| --- | --- | --- |
| Source Code | No secrets in code | All credentials loaded from environment variables. .env in .gitignore |
| Docker Images | No secrets in images | .dockerignore stops .env files from being copied into images |
| Container Registry | Secure credentials | Docker Hub access token (not password) stored as GitHub Secret |
| Kubernetes Secrets | Encrypted credential storage | MONGODB_URI, JWT_SECRET stored as K8s Opaque Secret, injected at runtime |
| Authentication | JWT-based API security | All API endpoints require a valid JWT token except login and register |
| Namespace Isolation | Resource separation | All resources in desc-portal namespace, isolated from other workloads |
| Network | Internal-only services | All services use ClusterIP — only the Ingress is externally accessible |
| HTTPS | TLS termination | Nginx Ingress configured for TLS in production using SSL certificates |
| Image Pull Policy | Always use tested image | imagePullPolicy: Always ensures only tested images run in production |

14.2  Secret Management Flow

- Developer stores sensitive values in .env file locally — never committed to Git

- In production, all secrets are created as Kubernetes Secret objects

- Pods receive secrets as environment variables injected by Kubernetes at startup

- No secret value ever appears in any log, console output, or Docker image layer

15.  Stateful Data Strategy

15.1  Data Persistence

MongoDB stores data on disk. In Kubernetes, pods are temporary by design — if a pod is deleted and recreated, its local storage disappears. We solve this with a PersistentVolumeClaim (PVC).

| Property | Value |
| --- | --- |
| PVC Name | mongodb-pvc |
| Storage Size | 1 Gigabyte (expandable) |
| Access Mode | ReadWriteOnce — one pod reads and writes at a time |
| Storage Class | standard (Minikube default provisioner) |
| Mount Path | /data/db inside the MongoDB container |
| Lifecycle | Independent of the pod — data survives restarts and updates |

15.2  Backup Strategy

| Environment | Database | Backup Method | Frequency |
| --- | --- | --- | --- |
| Demo / Local | MongoDB container + PVC | PVC data survives restarts automatically | N/A |
| Production (recommended) | MongoDB Atlas | Automated cloud backups managed by Atlas | Daily (configurable) |
| Production (alternative) | Self-hosted MongoDB | mongodump to object storage (S3 or similar) | Daily via cron job |

15.3  MongoDB Atlas Migration

Switching from the local MongoDB container to Atlas in production requires only one change: updating the MONGODB_URI in the Kubernetes Secret. The .env.example file in our repo already has a commented Atlas connection string template. No code changes are needed.

16.  Planned AWS Cloud Architecture

Note: This section describes the assumed future production deployment on AWS. The exact services and configuration are subject to final infrastructure decisions and budget approved in Envelope B. The architecture below is based on standard AWS best practices for hosting a containerized MERN stack application.

Figure 2 — Planned AWS Production Architecture

16.1  Why AWS

AWS is the most widely used cloud platform and is well-supported in Pakistan. The region closest to Mardan is ap-south-1 (Mumbai, India) or me-central-1 (UAE). Either gives good latency for users in KPK.

| AWS Service | Replaces / Maps To | Why |
| --- | --- | --- |
| Amazon EKS | Minikube (local Kubernetes) | Managed Kubernetes — no need to maintain the control plane manually |
| Amazon ECR | Docker Hub | Private container registry inside AWS, faster image pulls for EKS |
| Amazon DocumentDB / Atlas | Local MongoDB + PVC | Managed MongoDB-compatible database with automated backups and failover |
| Amazon S3 | Local file storage | Stores uploaded files and static assets reliably |
| AWS ALB (Load Balancer) | Nginx Ingress (local) | Distributes traffic across EKS nodes and handles SSL termination |
| Amazon CloudFront | Direct browser access | CDN to cache static assets closer to users across Pakistan |
| Route 53 | Local /etc/hosts | DNS management for desc-portal.pk or similar domain |
| AWS Secrets Manager | Kubernetes Secrets (local) | Manages and rotates secrets, syncs to K8s Secrets via IRSA |
| AWS CloudWatch | Grafana (local port-forward) | Centralised logging, can work alongside Prometheus and Grafana on EKS |
| AWS WAF + Shield | Not present locally | Protects against DDoS and common web attacks |
| IAM Roles (IRSA) | Local kubeconfig | Lets pods access AWS services securely without hardcoded credentials |
| VPC + Subnets | Single network locally | Public subnet for ALB, private subnets for EKS nodes and database |

16.2  What Stays the Same

The move to AWS does not change the application or most of the tooling. The same Docker images, the same Kubernetes manifests, and the same Terraform scripts are used. The main differences are:

- terraform apply points to EKS instead of Minikube

- Docker images are pushed to ECR instead of Docker Hub (or both)

- MongoDB connection string points to Atlas or DocumentDB instead of the local container

- Nginx Ingress is replaced by AWS ALB Ingress Controller

- The GitHub Actions pipeline adds an AWS credentials step for ECR push

16.3  Estimated AWS Services Needed

Detailed costing is in Envelope B. The main AWS services expected are:

- EKS cluster — 2–3 worker nodes (t3.small for frontend, t3.medium for backend)

- DocumentDB or MongoDB Atlas cluster — M10 tier minimum for production

- ALB — one load balancer for all traffic

- S3 bucket — for file uploads and static assets

- Route 53 hosted zone — for DNS management

- CloudFront distribution — optional, recommended for better performance

17.  Delivery and Reporting

17.1  Delivery Plan

| Phase | Duration | Deliverables | Acceptance Criteria |
| --- | --- | --- | --- |
| Phase 1 — Setup | Weeks 1–2 | Cloud infrastructure provisioned via Terraform. K8s cluster live. CI/CD pipeline operational. | terraform apply succeeds. kubectl get nodes returns Ready. Pipeline triggers on push. |
| Phase 2 — Migration | Weeks 3–4 | Legacy app containerized. K8s manifests deployed. Data migrated. | All 5 pods Running. App accessible via Ingress. Data verified in MongoDB. |
| Phase 3 — Automation | Weeks 5–6 | GitHub Actions fully automated. Rolling updates tested. Zero-downtime deployment verified. | Code push triggers pipeline. Zero-downtime update demonstrated. |
| Phase 4 — Monitoring | Weeks 7–8 | Prometheus and Grafana deployed. Dashboards configured. Alerting rules set. | Grafana dashboards live. Alert fires on test threshold breach. |
| Phase 5 — Hardening | Weeks 9–12 | Security review. Load testing. Documentation. DESC team training. | Load test passes. Security scan clean. Documentation approved by DESC. |
| Phase 6 — Operations | Months 3–12 | Ongoing managed service. Incident response. Monthly reports. Quarterly reviews. | SLA targets met monthly. Reports submitted on time. |

17.2  Reporting Schedule

| Report | Frequency | Contents | Submitted To |
| --- | --- | --- | --- |
| Weekly Status Report | Every Monday | Tasks done, tasks planned, blockers, pod health summary | Project coordinator at DESC |
| Monthly Operations Report | Monthly | Uptime %, incidents, deployments, resource usage, Grafana screenshots | DESC management |
| Quarterly Review Report | Quarterly | SLA performance, cost analysis, recommendations, next-quarter roadmap | DESC Director General |
| Incident Report | Within 24 hours of incident | Incident description, root cause, resolution, preventive steps | DESC technical team |

18.  Service Level Agreement (SLA)

18.1  Service Availability

| Service | Target Availability | Measurement Period | Calculation Method |
| --- | --- | --- | --- |
| DESC Citizen Portal | 99.99% | Monthly | (Total minutes − Downtime minutes) / Total minutes × 100 |
| Kubernetes Cluster | 99.95% | Monthly | Measured via Prometheus uptime metrics |
| CI/CD Pipeline | 99.90% | Monthly | GitHub Actions + Docker Hub availability |
| Monitoring Dashboards | 99.90% | Monthly | Grafana and Prometheus pod uptime |

18.2  Response and Resolution Times

| Priority | Description | Response Time | Resolution Time |  |
| --- | --- | --- | --- | --- |
| P1 — Critical | Portal completely inaccessible to all citizens | 15 minutes | 4 hours |  |
| P2 — High | Major feature unavailable or significant slowdown | 30 minutes | 8 hours |  |
| P3 — Medium | Minor feature down or partial issues affecting some users | 2 hours | 24 hours |  |
| P4 — Low | Cosmetic issues, minor bugs, non-urgent requests | 8 hours | 72 hours |  |

18.3  SLA Penalties

| Monthly Uptime Achieved | Penalty |
| --- | --- |
| 99.99% and above | No penalty — full payment as agreed |
| 99.90% to 99.98% | 5% reduction of monthly retainer fee |
| 99.00% to 99.89% | 10% reduction of monthly retainer fee |
| Below 99.00% | 15% reduction + formal incident review meeting with DESC |

18.4  Exclusions

- Scheduled maintenance windows communicated at least 48 hours in advance

- Force majeure events — natural disasters, power outages, or ISP failures beyond our control

- Downtime caused by changes made by DESC staff without coordination with Team DeployX

- Third-party service outages (Docker Hub, GitHub) beyond 30 minutes

19.  Escalation Matrix

19.1  Escalation Levels

| Level | When to Escalate | Contact (DeployX) | Contact (DESC) | Expected Action |
| --- | --- | --- | --- | --- |
| Level 1 | P3 or P4 not resolved within SLA | Faryal Khan / Mustafa Khan | DESC Help Desk | Engineer resolves within SLA time |
| Level 2 | P2 or Level 1 unresolved after 4 hours | Tauseef Mushtaq (DevOps) | DESC IT Manager | Senior engineer takes over. Root cause analysis starts. |
| Level 3 | P1 or Level 2 unresolved after 2 hours | Nasrullah Khan (Team Lead) | DESC Director General | Full team mobilised. Emergency response. Executive communication. |
| Level 4 | Repeated SLA breaches or contractual dispute | Nasrullah Khan | DESC Legal / Procurement | Formal review meeting. Contract amendment if needed. |

19.2  Escalation Process

- Step 1: Issue detected via Prometheus alert or reported by DESC staff

- Step 2: On-duty engineer acknowledges within response time defined in SLA

- Step 3: If not resolved within 50% of resolution time, escalate to next level

- Step 4: All P1 and P2 issues documented in an Incident Report within 24 hours

- Step 5: Post-incident review within 48 hours for all P1 incidents

20.  Bill of Materials

Note: All tools listed below are open-source or free to use. Cloud infrastructure costs are covered in the Financial Proposal (Envelope B).

| # | Item | Category | Version / Specification | License |
| --- | --- | --- | --- | --- |
| 1 | React | Frontend Framework | 18.x | MIT |
| 2 | Node.js | Backend Runtime | 20 LTS | MIT |
| 3 | Express.js | API Framework | 4.x | MIT |
| 4 | MongoDB | Database | Latest | SSPL |
| 5 | Nginx | Web Server | Alpine | BSD-2 |
| 6 | Docker Engine | Containerization | 29.x | Apache 2.0 |
| 7 | Docker Hub | Container Registry | Cloud | Proprietary (Free Tier) |
| 8 | Kubernetes | Orchestration | v1.35.1 | Apache 2.0 |
| 9 | Minikube | Local K8s | v1.38.1 | Apache 2.0 |
| 10 | kubectl | K8s CLI | Latest | Apache 2.0 |
| 11 | Helm | K8s Package Manager | v3.21.0 | Apache 2.0 |
| 12 | GitHub Actions | CI/CD | Latest | Proprietary (Free Tier) |
| 13 | Terraform | IaC Tool | v1.15.5 | BSL |
| 14 | Prometheus | Metrics Collection | v0.8.1 | Apache 2.0 |
| 15 | Grafana | Dashboards | Latest | AGPL v3 |
| 16 | AlertManager | Alert Routing | Latest | Apache 2.0 |
| 17 | kube-state-metrics | K8s State Exporter | Latest | Apache 2.0 |
| 18 | node-exporter | Node Metrics | Latest | Apache 2.0 |
| 19 | Git | Version Control | Latest | GPL v2 |
| 20 | Ubuntu 22.04 LTS | Operating System | 22.04 | GPL |
| 21 | WSL2 | Windows Linux Layer | Latest | Proprietary (Free) |
| 22 | JSON Web Token (JWT) | Auth Library | 9.x | MIT |
| 23 | Multer | File Upload Middleware | 1.x | MIT |
| 24 | Mongoose | MongoDB ODM | 7.x | MIT |
| 25 | kube-prometheus-stack | Helm Chart (monitoring) | Latest | Apache 2.0 |

All cloud infrastructure costs (compute, storage, networking) are listed in the Financial Proposal submitted separately in Envelope B.

21.  Risk Management

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Pod failure causing service disruption | Low | High | 2 replicas of frontend and backend. K8s self-heals automatically within seconds. |
| Database data loss | Very Low | Critical | PVC keeps data across restarts. Production uses MongoDB Atlas with daily backups. |
| CI/CD pipeline failure | Low | Medium | Pipeline failures don't affect the running app — previous image keeps running. |
| Network connectivity issues | Medium | Medium | Retry logic in app. K8s readiness probes stop unhealthy pods from getting traffic. |
| Credential exposure / security breach | Very Low | Critical | All secrets in K8s Secrets. No credentials in code or images. JWT protects all APIs. |
| Traffic spike beyond HPA maximum | Low | Medium | HPA handles up to 5 pods. Cloud provider can add nodes if needed. |
| Team member unavailability | Low | Medium | RACI chart + cross-training. All procedures documented. Any member can cover any task. |
| Docker Hub downtime | Very Low | Low | Images pre-loaded into Minikube using imagePullPolicy: IfNotPresent. |
| Third-party library vulnerability | Medium | Medium | npm audit runs in CI/CD pipeline. Dependencies updated regularly. |
| Scope creep | Medium | Medium | Scope defined in Section 3. Changes require written approval from DESC management. |

22.  Demonstration Readiness

22.1  Demo Overview

Team DeployX is ready to conduct a live deployment demonstration before the DESC evaluation committee on the date specified by DESC, following approval of this proposal. The demonstration will show the complete platform in action — the running application, self-healing, auto-scaling, CI/CD pipeline, Terraform provisioning, and live monitoring dashboards.

22.2  Demo Script

| Step | Duration | Action | Tool / Command | What It Proves |
| --- | --- | --- | --- | --- |
| 1 | 2 min | Start cluster, show node status | minikube start --driver=docker + kubectl get nodes | Kubernetes environment is operational |
| 2 | 2 min | Show all 5 pods running | kubectl get all -n desc-portal | All services are healthy |
| 3 | 3 min | Open portal, login as admin and citizen | Browser at minikube service URL | Application is fully functional |
| 4 | 2 min | Show GitHub Actions green pipeline | GitHub Actions tab in browser | CI/CD automation works end to end |
| 5 | 3 min | Delete a backend pod, watch restart | kubectl delete pod <name> | K8s self-healing works in real time (~10 sec) |
| 6 | 2 min | Show HPA status | kubectl get hpa -n desc-portal | Auto-scaler is configured and watching CPU |
| 7 | 2 min | Show live resource usage | kubectl top pods | CPU and memory monitoring is working |
| 8 | 3 min | Open Grafana dashboards | Grafana at localhost:3000 | Prometheus and Grafana monitoring is live |
| 9 | 3 min | Run terraform apply | terraform apply (in terminal) | 10 K8s resources created from one command |
| 10 | 2 min | Show secrets management | kubectl get secret + explain flow | Security implementation is in place |
| 11 | 2 min | Questions from committee | Open Q&A | Team readiness and understanding |

22.3  Technical Requirements for Demo

- Laptop with Docker Desktop running and WSL2 enabled

- Active internet connection (for Docker Hub image pulling if needed)

- Projector or screen for live display

- Minikube cluster pre-started with all pods in Running state

- Grafana port-forward running on localhost:3000

- Demo data pre-seeded in MongoDB using the seed script

23.  Project Timeline

| Phase | Timeline | Key Activities | Milestone |
| --- | --- | --- | --- |
| Phase 1 — Infrastructure Setup | Month 1, Week 1–2 | Cloud provider account setup. Terraform configured. K8s cluster provisioned. CI/CD pipeline deployed and tested. | K8s cluster live. Pipeline green. |
| Phase 2 — Application Migration | Month 1, Week 3–4 | Legacy app containerized. Docker images built and pushed. K8s manifests deployed. Initial data migration done. | All pods Running. App accessible. |
| Phase 3 — Automation | Month 2, Week 5–6 | CI/CD fully automated. Rolling updates tested. Zero-downtime deployment verified. GitOps workflow set up. | Zero-downtime deployment demonstrated. |
| Phase 4 — Monitoring | Month 2, Week 7–8 | Prometheus deployed. Grafana dashboards configured. Alerting rules set. Team notified of alert channels. | Live dashboards operational. |
| Phase 5 — Hardening & Training | Month 2–3, Week 9–12 | Security review done. Load testing performed. DESC team trained. Documentation handed over. | Security scan clean. Team trained. |
| Phase 6 — Managed Operations | Month 3–12 | Ongoing monitoring, maintenance, and support. Monthly reports. Quarterly reviews. Incident response. | Monthly SLA reports submitted. |

24.  RFP Compliance Matrix

The table below confirms our compliance with every requirement in RFP DESC-MRD-2026-CNC-088.

| RFP Requirement | RFP Ref | Our Solution | Status |
| --- | --- | --- | --- |
| Containerize monolithic components into microservices | RFP §2 | Docker multi-stage builds for frontend, backend, and MongoDB | COMPLIANT |
| Design and provision Kubernetes cluster | RFP §2 | Minikube K8s with namespace, deployments, services, ingress | COMPLIANT |
| Automated scaling | RFP §2 | HPA auto-scales backend pods 2–5 at 50% CPU threshold | COMPLIANT |
| Self-healing pods | RFP §2 | K8s restarts failed pods automatically via deployment controller | COMPLIANT |
| Load balancing | RFP §2 | Nginx Ingress + Kubernetes ClusterIP services | COMPLIANT |
| Implement CI/CD pipeline | RFP §2 | GitHub Actions with checkout@v4 and build-push-action@v6 | COMPLIANT |
| Automated testing and zero-downtime rollouts | RFP §2 | Rolling update strategy configured in all deployments | COMPLIANT |
| Infrastructure as Code (Terraform or Ansible) | RFP §2 | Terraform v1.15.5 with hashicorp/kubernetes provider | COMPLIANT |
| Integrate Prometheus for metrics | RFP §2 | kube-prometheus-stack Helm chart in monitoring namespace | COMPLIANT |
| Integrate Grafana for dashboards | RFP §2 | Three dashboards configured with live cluster and pod metrics | COMPLIANT |
| Track cluster health and resource utilisation | RFP §2 | ServiceMonitor, node-exporter, kube-state-metrics all deployed | COMPLIANT |
| Kubernetes architecture diagram (Envelope A) | RFP §3 | Architecture diagram included in Section 8 | COMPLIANT |
| GitOps/deployment workflow (Envelope A) | RFP §3 | CI/CD workflow described in Section 11 with cicd.yaml details | COMPLIANT |
| Chosen toolstack (Envelope A) | RFP §3 | Complete toolstack with versions in Section 4 | COMPLIANT |
| Stateful data strategy (Envelope A) | RFP §3 | PVC for MongoDB, Atlas migration path in Section 15 | COMPLIANT |
| Security strategy (Envelope A) | RFP §3 | K8s Secrets, JWT, HTTPS, .dockerignore in Section 14 | COMPLIANT |
| Live deployment demonstration readiness | RFP §4 | Full demo script in Section 22. System ready for demo. | COMPLIANT |
| No pricing in Envelope A | RFP §3 | No financial information in this document | COMPLIANT |

25.  Declaration and Signatures

We, the undersigned members of Team DeployX, hereby declare that:

- All information, statements, and representations in this Technical Proposal are true, accurate, and complete to the best of our knowledge.

- We have not and will not engage in any collusive, fraudulent, or corrupt practices in connection with this tender.

- We have read, understood, and accepted all terms and conditions in RFP DESC-MRD-2026-CNC-088.

- This proposal contains no pricing information, in line with the two-envelope submission requirement.

- This proposal remains valid for ninety (90) calendar days from the date of submission.

- We are prepared to sign a formal contract and start work within fourteen (14) days of receiving a Letter of Intent from DESC.

- All team members named in this proposal are available and committed for the full duration of the contract.

| Name | Role | Signature | Date |  |
| --- | --- | --- | --- | --- |
| Nasrullah Khan | Team Leader & Cloud Architect | ___________________ | 14 June 2026 |  |
| Tauseef Mushtaq | DevOps Engineer | ___________________ | 14 June 2026 |  |
| Mustafa Khan | Backend Developer | ___________________ | 14 June 2026 |  |
| Faryal Khan | Frontend Developer | ___________________ | 14 June 2026 |  |

Official Stamp / Seal of Team DeployX

Glossary of Terms

| Term | Definition |
| --- | --- |
| CI/CD | Continuous Integration / Continuous Deployment — automated process of building, testing, and deploying software changes |
| Container | A lightweight, standalone package that includes everything needed to run a piece of software |
| Docker | A tool for creating, running, and managing containers |
| Docker Hub | An online registry where Docker images are stored and shared |
| Dockerfile | A text file with instructions to build a Docker image |
| Grafana | An open-source tool for visualising metrics as charts and dashboards |
| Helm | A package manager for Kubernetes that simplifies deployment of complex applications |
| HPA | Horizontal Pod Autoscaler — automatically scales the number of pods based on CPU or memory usage |
| IaC | Infrastructure as Code — managing infrastructure using code rather than manual processes |
| Ingress | A Kubernetes resource that manages external access to services inside the cluster |
| JWT | JSON Web Token — a compact way to securely transmit information, used for authentication |
| K8s | Common abbreviation for Kubernetes (K + 8 letters + s) |
| kubectl | Command-line tool for interacting with a Kubernetes cluster |
| Kubernetes | An open-source system for automating deployment, scaling, and management of containerized applications |
| MERN | MongoDB, Express.js, React, Node.js — a popular web development technology stack |
| Microservices | An architectural style where an application is built as small, independently deployable services |
| Minikube | A tool that runs a single-node Kubernetes cluster locally on a personal computer |
| MongoDB | A NoSQL document database that stores data in flexible JSON-like documents |
| Namespace | A Kubernetes feature for dividing cluster resources between multiple users or applications |
| Nginx | A web server used as a reverse proxy, load balancer, and static file server |
| Node.js | A JavaScript runtime for building server-side applications |
| PVC | PersistentVolumeClaim — a request for storage in Kubernetes that persists beyond the life of a pod |
| Pod | The smallest deployable unit in Kubernetes, containing one or more containers |
| Prometheus | An open-source monitoring toolkit that collects metrics from targets at regular intervals |
| RACI | Responsible, Accountable, Consulted, Informed — a matrix clarifying roles in project activities |
| React | A JavaScript library for building user interfaces |
| Replica | A copy of a pod running at the same time to provide redundancy and distribute load |
| Rolling Update | A Kubernetes strategy that updates pods gradually to avoid downtime |
| SLA | Service Level Agreement — a commitment between provider and client defining expected service levels |
| Terraform | An IaC tool by HashiCorp that provisions infrastructure using configuration files |
| WSL2 | Windows Subsystem for Linux 2 — runs Linux on Windows |

END OF ENVELOPE A — TECHNICAL PROPOSAL  |  Team DeployX  |  DESC-MRD-2026-CNC-088  |  June 2026